## Slide 1: Seller Integration on Ariba Network
September 2017
Aleks Spirkoski

## Slide 2: Introductions
Ariba
    Aleks Spirkoski, Seller Integrator
Supplier XYZ
    Contact Name, Title
    Whoever else is on call
Nufarm
    Contact Name, Title

## Slide 3: Agenda and Objectives
Agenda
Seller Integration solution overview
  Seller Integration Methodology
    Overall process
    Six stage integration project
    Roles & Responsibilities
Objectives
Review scope of integration project
Define project plan
Define project timelines
Set expectations for project logistics

## Slide 4
Seller Integration solution overview
CSV
EDI
xCBL
SD Add-on
Cloud Integration Gateway
Integrated Suppliers
cXML
Nufarm
EDI
Ariba Procurement Content (APC) / Ariba Procure to Pay
Displays catalogs
Punch-In
Check out
Online Suppliers

## Slide 5: Current Status and Scope
TRR – Trading Relationship Request (Send and accepted)
Previous experience with Ariba
Catalogue in scope
Availability to use manual PO flip process in parallel to Integration being completed.
Document Scope: PO and INV

## Slide 6: Seller Integration

## Slide 7: Seller Integration Methodology – Six stage integration
Planning and Testing are the most critical and time consuming steps
Milestone dates to be determined at kick-off meeting
Plan
Design
Build
Test
Deploy
 | Week 1 |  | Week 2 |  | Week 3 |  | Week 4 |  | Week 5 |  | Week 6 |  | Week 7 |  | Week 8 | 
Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Build |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Deploy |  |  |  |  |  |  |  |  |  |  |  |  |  | . |  | 
Go Live |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Go Live

## Slide 8: Supplier Project Life Cycle – Best Practices
Configurations Confirm:
    ANID set-up
    Relationship established
Define:
    Supplier’s technical solution
    Test plan Identify test scenarios
Supplier Development
    Perform Dev and QA map testing
    Establish AN connectivity
    Submit sample cXML/EDI invoices for validation
UAT Testing
    Conduct UAT testing with customer
    Use pre-defined test scenarios
    Validate that solution meets requirements
    Complete acceptance and formal sign-off
Migration to Production
    Seller migrates maps
    Confirm accounts configured
    Confirm relationship established
    Perform change management
    Deploy communications
  Production
    Confirm successful transaction
    Seller Integrator provides 2 weeks production support
    Close project
    Ariba Technical Support
Kick-Off Meeting Define:
    Project scope and requirements
    Catalog Scope
    Project plan
    Project team and resources
Weekly Calls
Plan
Design
Build
Test
Deploy
Go Live
Notes: Planning phase starts with a kick off or scoping call between Ariba, supplier, and buyer. This call is very import to set the stage for the entire project and articulate a strong compliance message and timeline expectations.
  Planning phase is highlighted because it require the most time from a Buyer perspective.
  An alternative to the joint kick off call is for Ariba to have a pre-kick off call to discuss the technical integration piece that doesn’t require Buyer input. Then a shorter, separate call can be setup to discuss the impact to current business and purchasing processes.
The Design and Build phase is when the supplier takes all of the information gathered in the kick off meeting and starts to build out the cXML or EDI solution to meet the buyer needs. This requires the supplier to engage their IT/developer team to map transactions in the chosen integration formatting language.
Once the supplier has completed all of their development work they are ready to begin testing. Testing is usually initiated by a Buyer sending a test PO from their procurement app, or ERP system, to the AN as per the test plan. Then the supplier will sent back the required return documents (OC, ASN, INV) per the test plan. The Seller Integrator will help the supplier in troubleshooting any failures on the AN. The buyer will have the final sign off that the test scenarios meet the defined test plan.
Once testing has been deemed complete by the Buyer, the supplier will migrate all maps to Production and go live on the mutually agreed upon date.
Seller Integrator will support a seller for up to 2 weeks after they go live. After this point the seller has access to 24/7 Ariba Technical Support.

## Slide 9: Seller Integration Methodology – RACI
 | SAP Ariba Supplier Enablement | SAP Ariba |  | Customer | Supplier
 |  | Network Integration |  |  | 
SAP Ariba Roles & Responsibilities for Integrated Supplier Onboarding | NDL / NEL | BI | SI | Enablement lead | Project team
Supplier enablement activities (Relationship established, Test account created) | A |  | C | R | R
Suppliers Kick off meetings (presenting scope, determining documents to be integrated) | I |  | A | R | R
Supplier status meetings | I |  | A | R | R
Supplier routing set up and connectivity testing (SIT) | I |  | R | R | A
Create/execute integration project plan | I |  | A | R | R
Integrated Supplier testing (UAT) | I |  | A | R | R
Supplier map changes | I |  | R | C | A
Go-Live / change management | I |  | C | R | A
Post Go-Live support (2 weeks) | I |  | A | I | R
Transition to support | I |  | A | I | R

## Slide 10: Challenges and Risks that may Impact Timeline
  3rd Party Involvement
  Number of other project engagements
  Extended leave and holiday planning
  System Downtime (i.e. upgrades, releases, code freeze)

## Slide 11: Questions?

## Slide 12: Thank you!